# MATUNDU PRIMARY SCHOOL MANAGEMENT SYSTEM

## IMPLEMENTATION PLAN

| Field | Detail |
| --- | --- |
| Student Name | Musa Muthami Mwange |
| Registration No. | 23/05037 |
| Course | STU 4201 — Final Year Project II |
| Supervisor | Deborah Mbula |
| Institution | KCA University |
| Trimester | Trimester 3, 2026 |
| Stream | A (PTDL) |
| Project Title | Matundu Primary School Management System (MATUNDU-SMS) |
| Document Version | 1.0 |
| Date | October 2026 |

## TABLE OF CONTENTS

1. [Introduction](#1-introduction)

2. [System Overview](#2-system-overview)

3. [Implementation Strategy](#3-implementation-strategy)

4. [Technology Stack & Justification](#4-technology-stack--justification)

5. [System Architecture](#5-system-architecture)

6. [Database Implementation](#6-database-implementation)

7. [Module Implementation Details](#7-module-implementation-details)

8. [User Interface Implementation](#8-user-interface-implementation)

9. [Security Implementation](#9-security-implementation)

10. [Deployment Strategy](#10-deployment-strategy)

11. [Implementation Schedule](#11-implementation-schedule)

12. [Resource Requirements](#12-resource-requirements)

13. [Risk Management](#13-risk-management)

14. [Testing During Implementation](#14-testing-during-implementation)

15. [Training & Handover Plan](#15-training--handover-plan)

16. [Conclusion](#16-conclusion)

17. [References](#17-references)

## 1. INTRODUCTION

### 1.1 Purpose

This Implementation Plan details the technical approach, tools, methodologies, and phased schedule adopted in building the Matundu Primary School Management System (MATUNDU-SMS). It serves as the authoritative guide for translating the Design Specification into a working, deployable software product aligned with Kenya's Competency-Based Curriculum (CBC).

### 1.2 Scope

The plan covers the full-stack implementation of MATUNDU-SMS, including:

• Backend RESTful API development (Node.js + Express.js)

• Frontend single-page application (React 18 + Vite)

• PostgreSQL database schema with Prisma ORM

• Authentication & authorization (JWT + RBAC)

• 13 feature modules spanning academic, financial, and communication domains

• Cloud deployment on Render.com (backend) and Cloudflare Pages (frontend)

• Docker-based local development environment

### 1.3 Intended Audience

This document is intended for:

• Project Supervisor — Deborah Mbula

• Academic Examiners — KCA University, School of Computing & Informatics

• Development Team — For reference during future maintenance

• School Administration — Matundu Primary School stakeholders

### 1.4 Definitions & Acronyms

| Acronym | Definition |
| --- | --- |
| CBC | Competency-Based Curriculum |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token |
| ORM | Object-Relational Mapping |
| REST | Representational State Transfer |
| API | Application Programming Interface |
| CRUD | Create, Read, Update, Delete |
| SPA | Single Page Application |
| CI/CD | Continuous Integration / Continuous Deployment |
| STK | SIM Toolkit (M-Pesa) |
| KPI | Key Performance Indicator |
| CORS | Cross-Origin Resource Sharing |

## 2. SYSTEM OVERVIEW

### 2.1 Project Summary

MATUNDU-SMS is a production-grade, full-stack web application designed to digitize and streamline operations at Matundu Primary School. The system manages the full lifecycle of school administration — from student admissions and staff management through to CBC-aligned assessments, report card generation, fee collection, and stakeholder communication.

### 2.2 Core Functional Modules

The system comprises 13 feature modules:

| # | Module | Description |
| --- | --- | --- |
| 1 | Authentication | User login, registration, JWT tokens, password management |
| 2 | Student Management | Admissions, profiles, guardians, promotion workflow |
| 3 | Staff Management | Teacher profiles, qualifications, subject assignments |
| 4 | Academic Structure | Academic years, terms, grades (PP1–Grade 9), classes, subjects |
| 5 | Timetable | Weekly lesson scheduling with teacher-slot linking |
| 6 | Attendance | Daily attendance marking with QR code support |
| 7 | Assessments | CATs, exams, CBC competency scoring (EE/ME/AE/BE) |
| 8 | Reports | Report cards with rankings, PDF generation |
| 9 | Fee Management | Fee structures, invoicing, payments, M-Pesa integration |
| 10 | Communication | School announcements, direct messaging |
| 11 | AI Chat Assistant | Student-facing AI-powered study support |
| 12 | Integrations | Google Calendar & Microsoft Tasks connectivity |
| 13 | Dashboard | Analytics, KPIs, charts, and system overview |

### 2.3 User Roles

The system supports six distinct user roles, each with tailored access:

| Role | Access Level |
| --- | --- |
| SUPER_ADMIN | Full system access, configuration, and audit logs |
| ADMIN | School-wide management of students, staff, fees |
| TEACHER | Class management, assessments, attendance, reports |
| BURSAR | Fee structures, invoicing, payment recording |
| STUDENT | View own records, assessments, report cards, AI chat |
| PARENT | View child's academic performance and fee status |

## 3. IMPLEMENTATION STRATEGY

### 3.1 Development Methodology

The project follows an Agile-Iterative development approach with incremental delivery across six defined phases. Each phase produces a working, testable increment of the system.

Key principles adopted:

• Feature-based modular architecture — Each module is self-contained with its own routes, controllers, services, and validators

• API-first development — Backend APIs are built and verified before frontend integration

• Database-driven design — Prisma ORM schema serves as the single source of truth for data models

• Continuous deployment — Automated deployment pipelines to Render.com and Cloudflare Pages

### 3.2 Development Phases Overview

| Phase | Name | Focus Area | Status |
| --- | --- | --- | --- |
| 1 | Foundation | Auth, database, core entities | ✅ Complete |
| 2 | Core Academic | Timetable, attendance, assessments | ✅ Complete |
| 3 | Finance & Communication | Fees, payments, messaging | ✅ Complete |
| 4 | Advanced Features | AI chat, QR attendance, integrations | 🟡 90% |
| 5 | Testing & Deployment | Automated tests, CI/CD, production | 🟡 70% |
| 6 | Mobile & Expansion | Flutter app, SMS, multi-school | 📋 Planned |

### 3.3 Coding Standards

The following coding standards are enforced throughout the codebase:

• ES Module syntax (import/export) — both backend and frontend use "type": "module"

• Feature-based folder structure — grouped by domain, not by file type

• MVC pattern — Routes → Controllers → Services → Prisma queries

• Consistent naming — camelCase for variables/functions, PascalCase for models/components

• Environment-based configuration — All secrets via .env files, never hardcoded

• Error handling — Centralized error handler middleware with structured error responses

## 4. TECHNOLOGY STACK & JUSTIFICATION

### 4.1 Frontend Technologies

| Technology | Version | Purpose | Justification |
| --- | --- | --- | --- |
| React | 18.3.1 | UI component library | Industry-standard SPA framework; component reusability; large ecosystem |
| Vite | 7.3.1 | Build tool & dev server | Extremely fast HMR (Hot Module Replacement); ES module-native builds |
| Tailwind CSS | 3.4.15 | Utility-first styling | Rapid UI development; consistent design system; small bundle size |
| Zustand | 5.0.1 | Global state management | Lightweight alternative to Redux; minimal boilerplate |
| React Router DOM | 6.28.0 | Client-side routing | Declarative routing with nested layout support |
| React Hook Form | 7.53.2 | Form state management | Performant form handling with minimal re-renders |
| Recharts | 2.13.3 | Data visualization | React-native charting library for dashboard analytics |
| Lucide React | 0.460.0 | Icon library | Modern, consistent SVG icon set; tree-shakeable |
| jsPDF + AutoTable | 4.1.0 | Client-side PDF generation | Report card PDF export without server round-trip |
| Axios | 1.7.7 | HTTP client | Promise-based; interceptors for auth token injection |

### 4.2 Backend Technologies

| Technology | Version | Purpose | Justification |
| --- | --- | --- | --- |
| Node.js | 20+ | Server runtime | Non-blocking I/O; JavaScript full-stack consistency |
| Express.js | 4.21.1 | Web framework | Mature, minimal, highly extensible middleware ecosystem |
| Prisma | 5.22.0 | Database ORM | Type-safe queries; auto-generated client; migration system |
| PostgreSQL | 15+ | Relational database | ACID compliance; robust for complex relational data |
| Redis | 5.10.0 | Caching & rate limiting | In-memory store for session caching and API rate limiting |
| JWT (jsonwebtoken) | 9.0.2 | Authentication tokens | Stateless auth; widely supported; refresh token rotation |
| bcryptjs | 2.4.3 | Password hashing | Adaptive hashing with configurable salt rounds (12) |
| Helmet | 8.0.0 | HTTP security headers | Protection against common web vulnerabilities |
| Winston | 3.15.0 | Logging | Structured logging with multiple transport support |
| PDFKit | 0.15.0 | Server-side PDF generation | Programmatic PDF creation for report cards |
| Multer | 1.4.5 | File upload handling | Multipart form data processing for course resources |
| Swagger | 6.2.8 | API documentation | Auto-generated interactive API docs from JSDoc comments |

### 4.3 DevOps & Deployment

| Technology | Purpose | Justification |
| --- | --- | --- |
| Docker + Docker Compose | Local development environment | Consistent, reproducible dev setup |
| Render.com | Backend hosting | Free tier; auto-deploy from GitHub; managed PostgreSQL |
| Cloudflare Pages | Frontend hosting | Global CDN; fast builds; free SSL |
| GitHub Actions | CI/CD pipelines | Automated testing and deployment on push |

## 5. SYSTEM ARCHITECTURE

### 5.1 High-Level Architecture

The system follows a three-tier client-server architecture:

┌─────────────────────────────────────────────────────────────┐
│                       CLIENT TIER                           │
│                                                             │
│  React 18 SPA (Vite + Tailwind CSS)                        │
│  ├── Pages (16 route-level components)                     │
│  ├── Components (reusable UI elements)                     │
│  ├── Stores (Zustand global state)                         │
│  └── Services (Axios API client layer)                     │
│                                                             │
│  Hosted: Cloudflare Pages                                  │
└─────────────────────┬───────────────────────────────────────┘
                      │ HTTPS (REST API calls)
                      ▼
┌─────────────────────────────────────────────────────────────┐
│                    APPLICATION TIER                          │
│                                                             │
│  Node.js 20 + Express.js 4.21                              │
│  ├── Middleware (Auth, RBAC, Validation, Audit, Sanitize)  │
│  ├── 13 Feature Modules (MVC pattern)                      │
│  │   └── Routes → Controllers → Services → Prisma         │
│  ├── JWT Authentication + Refresh Tokens                   │
│  └── Redis (Rate Limiting + Caching)                       │
│                                                             │
│  Hosted: Render.com                                        │
└─────────────────────┬───────────────────────────────────────┘
                      │ Prisma Client (TCP)
                      ▼
┌─────────────────────────────────────────────────────────────┐
│                      DATA TIER                              │
│                                                             │
│  PostgreSQL 15                                              │
│  ├── 24 Relational Tables                                  │
│  ├── 6 Enum Types                                          │
│  ├── Indexed foreign keys for performance                  │
│  └── Prisma Migrations (version-controlled schema)         │
│                                                             │
│  Hosted: Render.com Managed PostgreSQL                     │
└─────────────────────────────────────────────────────────────┘

### 5.2 Backend Module Architecture

Each feature module follows a consistent MVC pattern:

feature/
├── feature.routes.js        # Express route definitions + middleware guards
├── feature.controller.js    # Request/Response handling (HTTP layer)
├── feature.service.js       # Business logic + Prisma database queries
└── feature.validator.js     # Input validation rules (express-validator)

This pattern ensures separation of concerns, making modules independently testable and maintainable.

### 5.3 Frontend Component Architecture

frontend/src/
├── App.jsx                  # Root component with React Router v6 routes
├── main.jsx                 # Application entry point (ReactDOM.createRoot)
├── index.css                # Global styles + Tailwind directives
├── components/
│   ├── Layout.jsx           # Application shell (sidebar + topbar)
│   ├── common/              # Shared reusable components
│   └── dashboard/           # Dashboard-specific widgets
├── pages/                   # 16 route-level page components
├── services/                # Axios-based API service layer
├── stores/                  # Zustand global state stores
└── utils/                   # Helper functions and constants

### 5.4 API Design Pattern

All API endpoints follow RESTful conventions:

• Base URL: /api/{resource}

• HTTP Methods: GET (read), POST (create), PUT/PATCH (update), DELETE (remove)

• Authentication: Bearer token in Authorization header

• Response format: Consistent JSON envelope: { success: true, data: {...}, message: "..." }

• Error format: { success: false, error: { code, message, details } }

• Pagination: Query parameters ?page=1&limit=20

## 6. DATABASE IMPLEMENTATION

### 6.1 Database Design

The PostgreSQL database schema contains 24 models and 6 enum types, implemented using Prisma ORM with version-controlled migrations.

### 6.2 Entity-Relationship Summary

Core Entities:

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| User | id, email, phone, password, role, isActive | 1:1 → Student, Staff, Guardian |
| Student | admissionNumber, dateOfBirth, admissionStatus | M:M → Guardian; 1:M → Class |
| Staff | employeeNumber, qualification, specialization | 1:M → TeacherAssignment |
| Guardian | relationship, occupation, address | M:M → Student (via StudentGuardian) |

Academic Entities:

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| AcademicYear | name, startDate, endDate, isCurrent | 1:M → Term, Class |
| Term | name (Term 1/2/3), startDate, endDate | M:1 → AcademicYear |
| Grade | name (PP1–Grade 9), level | 1:M → Class, Subject |
| Class | name | M:1 → Grade, Stream, AcademicYear |
| Subject | name, code | M:M → Class (via ClassSubject) |
| TimetableSlot | day, startTime, endTime | M:1 → Class, Subject, Staff |

Assessment Entities:

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| Assessment | name, type (CAT/EXAM), maxScore, weight | 1:M → AssessmentScore |
| AssessmentScore | score, grade | M:1 → Assessment, Student |
| Competency | name, description | 1:M → CompetencyScore |
| CompetencyScore | rating (EE/ME/AE/BE) | M:1 → Competency, Student |
| ReportCard | rank, average, comments | M:1 → Student, Term, Class |

Financial Entities:

| Entity | Key Fields | Relationships |
| --- | --- | --- |
| FeeStructure | amount, description | M:1 → Grade, Term |
| StudentInvoice | totalAmount, amountPaid, balance | M:1 → Student; 1:M → InvoiceItem |
| Payment | amount, method, transactionRef | M:1 → StudentInvoice |

### 6.3 Migration Strategy

Prisma migrations are used to manage database schema evolution:

# Create a new migration
npx prisma migrate dev --name migration_name

# Apply migrations to production
npx prisma migrate deploy

# Seed initial data (admin user, grades, subjects)
npm run db:seed

### 6.4 Database Seeding

The seed script (prisma/seed.js) populates:

• Default admin user (admin@matundu.ac.ke)

• CBC grade levels (PP1, PP2, Grade 1 through Grade 9)

• Academic year and term structure

• Core subjects per grade level

• Sample class streams

## 7. MODULE IMPLEMENTATION DETAILS

### 7.1 Authentication Module

Files: backend/src/features/auth/

| Component | Implementation Detail |
| --- | --- |
| Registration | Email + password; bcrypt hashing (12 salt rounds) |
| Login | Email/password validation; returns access + refresh tokens |
| Access Token | JWT signed with JWT_SECRET; 15-minute expiry |
| Refresh Token | JWT signed with JWT_REFRESH_SECRET; 7-day expiry; stored in DB |
| Token Refresh | Validates refresh token; issues new access token |
| Password Change | Requires current password verification before update |
| Rate Limiting | 15 requests max per window on auth endpoints (Redis-backed) |

Frontend: Login.jsx — Clean login form with email/password fields, error display, and JWT token storage in Zustand.

### 7.2 Student Management Module

Files: backend/src/features/students/

| Feature | Implementation |
| --- | --- |
| Student Registration | Creates User (STUDENT role) + Student record atomically |
| Admission Workflow | PENDING → APPROVED / REJECTED status transitions |
| Guardian Linking | Many-to-many relationship via StudentGuardian table |
| Student Profiles | Full profile with photo, DOB, class assignment |
| Class Promotion | Bulk promotion from current grade to next grade |
| Search & Filter | Paginated list with search by name, admission number |

Frontend: Students.jsx (list view) + StudentDetail.jsx (full profile with tabs).

### 7.3 Staff Management Module

Files: backend/src/features/staff/

| Feature | Implementation |
| --- | --- |
| Staff CRUD | Create, read, update, delete staff records |
| Teacher Assignments | Link teachers to specific classes and subjects |
| Workload Tracking | View assigned classes, subjects, and timetable slots |
| Qualification Storage | Store academic qualifications and specializations |

Frontend: Staff.jsx — Staff list with assignment management interface.

### 7.4 Academic Structure Module

Files: backend/src/features/academic/ (12 files — largest module)

| Feature | Implementation |
| --- | --- |
| Academic Years | CRUD with isCurrent flag for active year |
| Terms | Three terms per year (Term 1, 2, 3) with date ranges |
| Grades | CBC levels: PP1, PP2, Grade 1–9 |
| Streams | Class streams (A, B, etc.) per grade |
| Classes | Composite: Grade + Stream + AcademicYear |
| Subjects | Subject codes linked to specific grades |
| Class-Subject Map | Many-to-many linking of subjects to classes |
| Timetable | Weekly slot scheduling: day, time, class, subject, teacher |
| Course Outlines | JSON-based weekly lesson plans per subject/class/term |
| Course Resources | File uploads (PDF, DOCX) and external links per subject |

Frontend: Classes.jsx + Timetable.jsx — Visual timetable grid with management.

### 7.5 Attendance Module

Files: backend/src/features/attendance/ (5 files)

| Feature | Implementation |
| --- | --- |
| Daily Marking | Teacher marks each student: PRESENT, ABSENT, LATE, EXCUSED |
| Class Attendance | View attendance for a class on a specific date |
| Student History | Individual attendance history with statistics |
| QR Code Check-in | Generate QR codes for automated student check-in |
| Reports | Attendance percentage calculations per student/class |

Frontend: Attendance.jsx — Class-based daily attendance marking interface.

### 7.6 Assessment & Grading Module

Files: backend/src/features/assessments/

| Feature | Implementation |
| --- | --- |
| Assessment Creation | CAT, Exam, or Assignment with max score and weight |
| Score Recording | Bulk score entry per assessment per class |
| CBC Competencies | Competency definitions linked to subjects |
| Competency Scoring | Rate students: EE, ME, AE, BE per competency |
| Grade Calculation | Automatic grade assignment based on percentage score |

CBC Grading Scale Implementation:

| Rating | Label | Percentage Range |
| --- | --- | --- |
| EE | Exceeding Expectations | 75% and above |
| ME | Meeting Expectations | 50% – 74% |
| AE | Approaching Expectations | 25% – 49% |
| BE | Below Expectations | Below 25% |

Traditional Grading Scale:

| Grade | Label | Percentage Range |
| --- | --- | --- |
| A | Excellent | 80% and above |
| B | Good | 70% – 79% |
| C | Average | 60% – 69% |
| D | Below Average | 50% – 59% |
| E | Poor | Below 50% |

Frontend: Assessments.jsx — Assessment creation, bulk score entry with class/subject selectors.

### 7.7 Report Card Module

Files: backend/src/features/reports/

| Feature | Implementation |
| --- | --- |
| Report Generation | Aggregates scores across assessments for a term |
| Class Rankings | Rank students by weighted average within a class |
| Mean Score Calc | Class mean, student mean, subject-wise breakdown |
| PDF Export (Backend) | PDFKit-generated report cards with school branding |
| PDF Export (Frontend) | jsPDF + AutoTable client-side generation |
| Comments | Teacher and principal comment fields per report |

Frontend: Reports.jsx (50.4KB — most complex page) — Report card viewer with PDF download.

### 7.8 Fee Management Module

Files: backend/src/features/fees/ (4 files)

| Feature | Implementation |
| --- | --- |
| Fee Structures | Define amounts per grade per term |
| Invoice Generation | Auto-generate invoices per student per term |
| Invoice Items | Line-item breakdown (tuition, lunch, transport, etc.) |
| Payment Recording | Record payments via Cash, M-Pesa, or Bank Transfer |
| Balance Tracking | Auto-calculate outstanding balance per student |
| M-Pesa STK Push | Safaricom Daraja API integration for mobile payments |
| Payment Callback | Webhook endpoint for M-Pesa payment confirmation |

Frontend: Fees.jsx — Fee structure management, invoice viewer, payment recording interface.

### 7.9 Communication Module

Files: backend/src/features/communication/

| Feature | Implementation |
| --- | --- |
| Announcements | School-wide announcements with role-based targeting |
| Direct Messaging | User-to-user messaging within the platform |
| Read Receipts | Track message read status |

Frontend: Announcements.jsx — Announcement creation and viewing interface.

### 7.10 Dashboard & Analytics

Files: backend/src/features/dashboard/

| Feature | Implementation |
| --- | --- |
| KPI Cards | Total students, staff, classes, attendance rate |
| Enrollment Chart | Student enrollment trends over academic years |
| Attendance Chart | Daily/weekly attendance visualization |
| Fee Collection | Revenue tracking and outstanding balances |
| Grade Distribution | Assessment performance distribution per class |
| System Health | API uptime and response time monitoring |

Frontend: Dashboard.jsx (40.2KB) — Rich analytics hub with Recharts-powered visualizations.

### 7.11 AI Chat Assistant

Files: backend/src/features/ai/

| Feature | Implementation |
| --- | --- |
| Chat Interface | Student-facing conversational AI |
| Chat History | Persistent conversation storage per student |
| AI Model | Gemini Pro integration via API key |
| Context Awareness | Understands student's enrolled subjects and curriculum |

### 7.12 Third-Party Integrations

Files: backend/src/features/integrations/

| Integration | Implementation |
| --- | --- |
| Google Calendar | OAuth 2.0 flow; create/sync school events |
| Microsoft Tasks | MS Graph API; sync assignments and deadlines |
| Google OAuth | OAuth callback handling and token storage |
| Microsoft OAuth | OAuth callback handling and token storage |

## 8. USER INTERFACE IMPLEMENTATION

### 8.1 Page Inventory

The frontend consists of 16 fully implemented pages:

| # | Page | File | Size | Access Roles |
| --- | --- | --- | --- | --- |
| 1 | Login | Login.jsx | 3.9 KB | Public |
| 2 | Dashboard | Dashboard.jsx | 40.2 KB | All authenticated |
| 3 | Students | Students.jsx | 11.9 KB | Admin, Teacher |
| 4 | Student Detail | StudentDetail.jsx | 20.3 KB | Admin, Teacher |
| 5 | Staff | Staff.jsx | 11.8 KB | Admin |
| 6 | Classes | Classes.jsx | 14.7 KB | Admin, Teacher |
| 7 | Assessments | Assessments.jsx | 21.6 KB | Teacher |
| 8 | Attendance | Attendance.jsx | 10.8 KB | Teacher |
| 9 | Fees | Fees.jsx | 21.3 KB | Bursar, Admin |
| 10 | Reports | Reports.jsx | 50.4 KB | Admin, Teacher |
| 11 | Timetable | Timetable.jsx | 22.1 KB | Admin, Teacher |
| 12 | Announcements | Announcements.jsx | 12.9 KB | All authenticated |
| 13 | Admissions | Admissions.jsx | 10.2 KB | Admin |
| 14 | Settings | Settings.jsx | 22.7 KB | Admin |
| 15 | Profile | Profile.jsx | 3.7 KB | All authenticated |
| 16 | System Status | SystemStatus.jsx | 6.7 KB | Admin |

### 8.2 UI/UX Design Principles

• Responsive Design: Tailwind CSS breakpoints ensure usability on desktop, tablet, and mobile

• Role-Based Navigation: Sidebar menu items dynamically filtered by user role

• Consistent Layout: Shared Layout.jsx shell with sidebar navigation and top bar

• Interactive Feedback: React Hot Toast for success/error notifications

• Form Validation: React Hook Form with real-time client-side validation

• Data Visualization: Recharts library for interactive charts and graphs

• Loading States: Skeleton loaders and spinners during API calls

### 8.3 State Management

Zustand stores provide lightweight global state:

• Auth Store — User session, tokens, role

• UI Store — Sidebar state, theme preferences

• Data Stores — Cached API responses per module

## 9. SECURITY IMPLEMENTATION

### 9.1 Authentication Security

| Measure | Implementation |
| --- | --- |
| Password Hashing | bcrypt with 12 salt rounds |
| Access Tokens | JWT with 15-minute expiry |
| Refresh Tokens | JWT with 7-day expiry; stored in database |
| Token Rotation | New refresh token issued on each refresh |
| Token Revocation | Database-backed; can invalidate specific tokens |

### 9.2 Authorization Security

| Measure | Implementation |
| --- | --- |
| RBAC Middleware | Role verification on every protected endpoint |
| Resource-Level Access | Fine-grained access control per resource |
| Route Guards (Frontend) | Protected routes redirect unauthorized users |

### 9.3 Application Security

| Measure | Implementation |
| --- | --- |
| Helmet.js | Sets secure HTTP headers (CSP, HSTS, X-Frame, etc.) |
| CORS Configuration | Whitelist specific frontend origin |
| Rate Limiting | Redis-backed rate limiter on auth endpoints (15 req/window) |
| Input Sanitization | Custom sanitize middleware on all mutation routes |
| Input Validation | express-validator on all POST/PUT endpoints |
| SQL Injection Prevention | Prisma ORM parameterized queries (no raw SQL) |
| Audit Logging | All mutations recorded with old/new values |

### 9.4 Environment Security

| Measure | Implementation |
| --- | --- |
| Secret Management | All secrets in .env files; never committed to Git |
| .gitignore | Excludes .env, node_modules, build artifacts |
| HTTPS | Enforced on both Render.com and Cloudflare Pages |

## 10. DEPLOYMENT STRATEGY

### 10.1 Deployment Architecture

GitHub Repository (MuthamiM/KYAMATU-SMS)
        │
        ├──── Push to master ────┐
        │                        │
        ▼                        ▼
┌────────────────┐     ┌───────────────────┐
│  Render.com    │     │ Cloudflare Pages   │
│  (Backend)     │     │ (Frontend)         │
│                │     │                    │
│  • Auto-build  │     │  • Auto-build      │
│  • Prisma      │     │  • Vite build      │
│    migrate     │     │  • Global CDN      │
│  • Node.js     │     │  • Free SSL        │
│    start       │     │                    │
│                │     │                    │
│  Managed       │     │                    │
│  PostgreSQL    │     │                    │
│  + Redis       │     │                    │
└────────────────┘     └───────────────────┘

### 10.2 Backend Deployment (Render.com)

| Configuration | Value |
| --- | --- |
| Service Type | Web Service (Node.js) |
| Region | Oregon (us-west) |
| Build Command | npm install && npx prisma generate |
| Start Command | npx prisma migrate deploy && npm start |
| Database | Managed PostgreSQL (matundu-db) |
| Cache | Managed Redis (matundu-redis) |
| Auto-Deploy | On push to master branch |

### 10.3 Frontend Deployment (Cloudflare Pages)

| Configuration | Value |
| --- | --- |
| Framework | Vite |
| Build Command | npm run build |
| Output Directory | dist |
| Configuration File | frontend/wrangler.toml |
| Auto-Deploy | On push to master branch |

### 10.4 Local Development (Docker)

# docker-compose.yml services:
# PostgreSQL  → port 5432
# Backend API → port 3000
# Frontend    → port 5173

# Start all services
docker-compose up -d

# Seed the database
cd backend && npm run db:seed

## 11. IMPLEMENTATION SCHEDULE

### 11.1 Phase 1: Foundation (Weeks 1–3) ✅ COMPLETE

| Week | Task | Deliverable |
| --- | --- | --- |
| 1 | Project setup, tooling, Docker config | Development environment ready |
| 1 | PostgreSQL + Prisma schema design | 24-model database schema |
| 2 | Express.js app scaffolding | Middleware stack configured |
| 2 | Authentication module (JWT + bcrypt) | Login/register/refresh APIs |
| 2 | RBAC middleware implementation | 6 roles enforced |
| 3 | Student management module | Full CRUD + admissions workflow |
| 3 | Staff management module | CRUD + teacher assignments |
| 3 | Academic structure (grades, classes) | CBC grade levels seeded |

### 11.2 Phase 2: Core Academic (Weeks 4–6) ✅ COMPLETE

| Week | Task | Deliverable |
| --- | --- | --- |
| 4 | Timetable module implementation | Weekly scheduling API + grid UI |
| 4 | Subject management and class-subject linking | Subject assignment system |
| 5 | Daily attendance module | Teacher attendance marking |
| 5 | Assessment creation and score recording | CAT/Exam management |
| 6 | CBC competency scoring | EE/ME/AE/BE rating system |
| 6 | Report card generation | Rankings, averages, PDF export |
| 6 | Course outlines and resources | Lesson planning tools |

### 11.3 Phase 3: Finance & Communication (Weeks 7–9) ✅ COMPLETE

| Week | Task | Deliverable |
| --- | --- | --- |
| 7 | Fee structure management | Grade/term fee definitions |
| 7 | Invoice generation system | Auto-generated student invoices |
| 8 | Payment recording (Cash, Bank, M-Pesa) | Payment tracking system |
| 8 | M-Pesa STK Push integration | Safaricom Daraja API connected |
| 9 | Announcements system | Role-targeted announcements |
| 9 | Direct messaging | User-to-user messaging |

### 11.4 Phase 4: Advanced Features (Weeks 10–12) 🟡 90% COMPLETE

| Week | Task | Deliverable |
| --- | --- | --- |
| 10 | AI chat assistant backend | Gemini Pro integration |
| 10 | QR code attendance service | QR generation and scanning |
| 11 | Google Calendar integration | OAuth + event sync |
| 11 | Microsoft Tasks integration | MS Graph API connectivity |
| 12 | Audit logging middleware | Full mutation trail |
| 12 | Dashboard analytics | KPI cards + Recharts charts |

### 11.5 Phase 5: Testing & Deployment (Weeks 13–15) 🟡 70% COMPLETE

| Week | Task | Deliverable |
| --- | --- | --- |
| 13 | Docker Compose finalization | Local dev environment ready |
| 13 | Render.com backend deployment | Live API endpoint |
| 14 | Cloudflare Pages frontend deployment | Live frontend URL |
| 14 | GitHub Actions CI/CD setup | Automated deploy pipeline |
| 15 | Integration testing | End-to-end workflow verification |
| 15 | Production smoke testing | System stability confirmed |

### 11.6 Phase 6: Mobile & Expansion (Planned — Future)

| Task | Target |
| --- | --- |
| Flutter parent mobile app | Future release |
| SMS notification service | Africa's Talking integration |
| Multi-school tenancy support | Multi-tenant architecture |
| Advanced analytics dashboard | Enhanced data insights |

## 12. RESOURCE REQUIREMENTS

### 12.1 Hardware Requirements

Development Environment:

| Resource | Minimum Specification |
| --- | --- |
| Processor | Intel Core i5 / Apple M1 or equivalent |
| RAM | 8 GB (16 GB recommended for Docker) |
| Storage | 20 GB free disk space |
| Network | Stable internet connection for API testing |

Production Environment (Cloud-Hosted):

| Component | Provider | Specification |
| --- | --- | --- |
| Backend Server | Render.com | Free tier web service (512 MB) |
| PostgreSQL | Render.com | Free tier managed database |
| Redis | Render.com | Free tier managed cache |
| Frontend CDN | Cloudflare Pages | Free tier with global CDN |
| Domain | Cloudflare | Custom domain (optional) |

### 12.2 Software Requirements

| Software | Version | Purpose |
| --- | --- | --- |
| Node.js | 20+ | JavaScript runtime |
| npm | 10+ | Package manager |
| PostgreSQL | 15+ | Database server (or Docker) |
| Docker | 24+ | Containerized local development |
| Git | 2.40+ | Version control |
| VS Code | Latest | Primary IDE |
| Google Chrome | Latest | Testing and debugging |

### 12.3 Human Resources

| Role | Responsibility |
| --- | --- |
| Developer | Full-stack development and testing (Musa Muthami Mwange) |
| Project Supervisor | Guidance and review (Deborah Mbula) |
| School Stakeholders | Requirements validation and UAT feedback |

## 13. RISK MANAGEMENT

### 13.1 Risk Assessment Matrix

| # | Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| 1 | M-Pesa API sandbox unavailability | Medium | High | Implement mock payment service for testing; document manual fallback |
| 2 | Database migration conflicts | Low | High | Use Prisma migration history; maintain backup SQL scripts |
| 3 | Third-party API changes (Google, MS) | Medium | Medium | Abstract integrations behind service layer; graceful degradation |
| 4 | Free-tier hosting limitations | High | Medium | Monitor usage quotas; plan upgrade path; implement caching |
| 5 | Data loss during deployment | Low | High | Automated database backups; backups/ folder maintained |
| 6 | Security vulnerabilities | Medium | High | Regular npm audit; Helmet.js; input sanitization; RBAC |
| 7 | Browser compatibility issues | Low | Medium | Test on Chrome, Firefox, Safari; Tailwind CSS ensures consistency |
| 8 | Scope creep (additional features) | High | Medium | Strict phase-based delivery; defer non-essential features to Phase 6 |
| 9 | Performance degradation under load | Medium | Medium | Redis caching; database indexing; paginated API responses |
| 10 | AI API key exhaustion / cost overrun | Medium | Low | Rate limiting on AI chat endpoint; usage monitoring |

### 13.2 Contingency Plans

• Database Failure: Restore from latest backup in backups/ directory; Render.com provides automated backups

• Hosting Downtime: Docker Compose enables instant local fallback environment

• API Dependency Failure: All third-party integrations are optional; core system functions independently

## 14. TESTING DURING IMPLEMENTATION

### 14.1 Testing Approach

Testing is conducted in parallel with implementation at each phase:

| Test Type | Tool / Method | Scope |
| --- | --- | --- |
| Unit Testing | Vitest | Service layer functions |
| API Testing | Manual + Swagger UI | All REST endpoints |
| Integration Testing | End-to-end workflows | Cross-module data flow |
| UI Testing | Manual browser testing | All 16 pages across roles |
| Security Testing | npm audit + manual review | Dependency vulnerabilities |
| Performance Testing | Browser DevTools + API timing | Response time benchmarking |
| User Acceptance | Stakeholder demos | Feature validation with school staff |

### 14.2 Test Credentials

| Role | Email | Password |
| --- | --- | --- |
| Admin | admin@matundu.ac.ke | Admin@123 |
| Teacher | teacher@matundu.ac.ke | Admin@123 |
| Bursar | bursar@matundu.ac.ke | Admin@123 |
| Student | student1@matundu.ac.ke | Admin@123 |

Note: These are development/testing credentials only. All passwords must be changed before production deployment.

### 14.3 Key Test Scenarios

| # | Scenario | Expected Outcome |
| --- | --- | --- |
| 1 | Admin login and dashboard access | Dashboard loads with KPI cards/charts |
| 2 | Create new student with guardian | Student record created; admission PENDING |
| 3 | Approve student admission | Status changes to APPROVED |
| 4 | Teacher marks daily attendance | Attendance records saved successfully |
| 5 | Create CAT and enter scores | Scores saved; grades auto-calculated |
| 6 | Generate term report card | Report card with rankings generated |
| 7 | Export report card as PDF | PDF downloaded successfully |
| 8 | Create fee invoice for student | Invoice generated with correct balance |
| 9 | Record payment (Cash) | Balance updated; payment recorded |
| 10 | Create school announcement | Announcement visible to targeted roles |

## 15. TRAINING & HANDOVER PLAN

### 15.1 User Training

| User Group | Training Content | Duration |
| --- | --- | --- |
| Administrators | System setup, user management, academic configuration, reports | 2 days |
| Teachers | Attendance marking, assessment entry, report cards | 1 day |
| Bursars | Fee structure setup, invoicing, payment recording | 1 day |
| Students | Login, view grades, report cards, AI chat | 30 minutes |

### 15.2 Documentation Deliverables

| Document | Status | Location |
| --- | --- | --- |
| Proposal Document | ✅ Complete | docs/1_Proposal_Document.pdf |
| Requirements Specification | ✅ Complete | docs/2_Requirements_Specification_SRS.pdf |
| Design Specification | ✅ Complete | docs/3_Design_Specification.pdf |
| Test Plan | ✅ Complete | docs/4_Test_Plan.pdf |
| Implementation Plan | ✅ Complete | docs/5_Implementation_Plan.pdf |
| User Manual | ✅ Complete | docs/6_User_Manual.pdf |
| Final Project Report | ✅ Complete | docs/7_Final_Project_Report.pdf |
| Final Presentation | ✅ Complete | docs/8_Final_Presentation.pptx |

### 15.3 Handover Checklist

• Source code committed to GitHub repository

• Database migrations documented and versioned

• Environment variables template (.env.example) provided

• Deployment configurations (Render + Cloudflare) documented

• Docker Compose for local development verified

• Test credentials and seed data documented

• User Manual delivered

• Training sessions conducted

## 16. CONCLUSION

The Matundu Primary School Management System has been implemented as a comprehensive, production-grade web application that successfully digitizes core school operations. The system covers 13 functional modules spanning student management, CBC-aligned academic tracking, financial management, and stakeholder communication.

Key implementation achievements:

• Full-stack architecture — React 18 frontend + Node.js/Express backend + PostgreSQL database

• CBC alignment — Competency-based grading (EE/ME/AE/BE) fully integrated

• Role-based security — Six user roles with granular access control

• Production deployment — Live on Render.com (backend) and Cloudflare Pages (frontend)

• Extensible design — Modular feature-based architecture enables future enhancements

The system is positioned for continued development, with planned enhancements including a Flutter parent mobile application, SMS notifications via Africa's Talking, and multi-school tenancy support.

## 17. REFERENCES

1. Kenya Institute of Curriculum Development (KICD). (2017). Competency-Based Curriculum Design. Ministry of Education, Kenya.

2. Prisma Documentation. (2024). Prisma ORM — Next-Generation Node.js and TypeScript ORM. Retrieved from https://www.prisma.io/docs

3. React Documentation. (2024). React — A JavaScript Library for Building User Interfaces. Retrieved from https://react.dev

4. Express.js Documentation. (2024). Express — Node.js Web Application Framework. Retrieved from https://expressjs.com

5. Vite Documentation. (2024). Vite — Next Generation Frontend Tooling. Retrieved from https://vitejs.dev

6. PostgreSQL Documentation. (2024). PostgreSQL: The World's Most Advanced Open Source Relational Database. Retrieved from https://www.postgresql.org/docs

7. Tailwind CSS Documentation. (2024). Tailwind CSS — Rapidly Build Modern Websites. Retrieved from https://tailwindcss.com/docs

8. Safaricom Developer Portal. (2024). M-Pesa Daraja API Documentation. Retrieved from https://developer.safaricom.co.ke

9. JSON Web Tokens. (2024). Introduction to JSON Web Tokens. Retrieved from https://jwt.io/introduction

10. Docker Documentation. (2024). Docker Compose Overview. Retrieved from https://docs.docker.com/compose

Prepared by: Musa Muthami Mwange (23/05037)

Supervised by: Deborah Mbula

Institution: KCA University

Date: October 2026

© 2026 Matundu Primary School Management System. All rights reserved.